COMMERCIAL

PROPOSAL

FUELLINK & BANKERS TANKERS MANAGEMENT PLATFORM

PROJECT

Evolution of the Fuellink / Bankers Tankers Management and Offset System

REFERENCE

PFB2607 · July 23, 2026

LOMAVI INDUSTRIE  |

1.  EXECUTIVE SUMMARY

This proposal describes Lomavi Industrie's approach to evolving the existing management and financial offset system between Fuellink and Bankers Tankers (Pty) Ltd, turning the current functional prototype — an offset ledger between the two companies — into a complete management dashboard. The evolution preserves the core already built (authentication, append-only ledger, net position between companies) and incrementally adds operational tracking of trucks and drivers, delivery control and fuel-difference tracking, permission-based user management, and a financial module for issuing invoices, quotations, receipts and credit notes for both legal entities.

2.  PROJECT OBJECTIVES

Specific goals this platform evolution aims to achieve:

- Evolve the existing functional prototype (Fuellink/Bankers offset ledger) into a complete management system, without losing the work already done;

- Implement user management with differentiated permissions — Admin (existing accounts) and User, with limited access defined by the Admin;

- Digitize Fuellink's operational tracking: truck, driver, litres sold, sale value, haulage fee and fuel purchase cost, with documentary proof attached to each operation;

- Extend tracking to the Bankers side, adding proof of delivery and automatic calculation of the difference between litres loaded and litres delivered;

- Allow controlled editing of the supply value on the Bankers side, after the initial loading;

- Automatically issue invoices, quotations, receipts and credit notes, with numbering, tax data and a digital stamp specific to each company (Fuellink and Bankers, distinct legal entities);

- Maintain the integrity and auditability of all records — financial and operational — through the append-only principle already validated in the prototype.

3.  PROPOSED SOLUTION

Lomavi Industrie proposes evolving the current platform (Supabase + per-company authentication) through the following modules:

- Core retained: offset ledger between Fuellink and Bankers, with a real-time net position and a void/reversal mechanism — the technical foundation on which all following modules are built;

- User management and permissions: the existing Admin credentials of each company are preserved, with a new limited-access User role, managed by the respective Admin;

- Fuellink operational tracking: truck record (plate number), driver (full name), litres sold, sale value, truck haulage fee and fuel purchase cost, per individually trackable operation;

- Attachments per operation: file upload (PNG, JPEG or PDF) as proof, stored privately and securely;

- Bankers extension: inherits Fuellink's tracking, adding proof of delivery (file) and automatic calculation of the difference between litres loaded and litres delivered;

- Editing of the supply value on the Bankers side, with a record of the change;

- Financial and document module: generation of invoices, quotations, receipts and credit notes for both legal entities, each with its own numbering and tax data, plus a digital stamp (visual seal) overlaid on the PDF;

- Infrastructure: management and configuration of the client's existing infrastructure (Supabase for authentication, database and file storage; GoDaddy for domain/DNS), with no need for additional servers.

4.  SYSTEM REQUIREMENTS

Overview of the platform's main functional and non-functional requirements, aligned with the project objectives:

| Type | Requirement |
| --- | --- |
| Functional | The system must keep the existing Admin credentials (Fuellink and Bankers) and allow creating User-role accounts with limited permissions defined by the respective Admin. |
| Functional | Each Fuellink operation must record the truck's plate number, the driver's full name, litres sold, sale value, truck haulage fee and fuel purchase cost. |
| Functional | Each operation (order) must be individually trackable, with visible status and history. |
| Functional | It must be possible to attach a file (PNG, JPEG or PDF) as proof to each Fuellink operation. |
| Functional | The Bankers side must inherit all Fuellink-side functionality, adding proof-of-delivery file upload. |
| Functional | The system must automatically calculate the difference between litres loaded and litres delivered, based on two manually entered values. |
| Functional | The Bankers side must allow editing the supply value after the initial loading, keeping a record of the change. |
| Functional | The system must generate invoices, quotations, receipts and credit notes for both Fuellink and Bankers, each with its own numbering and tax data as separate legal entities. |
| Functional | Generated documents must include a digital stamp (visual seal) overlaid on the PDF, with no need for a certified signature. |
| Functional | The financial offset ledger between the two companies must remain append-only, using a void/reversal mechanism instead of direct editing or deletion. |
| Non-functional | Strict file-type (MIME) validation and size limits at every upload point. |
| Non-functional | Files stored in a cloud storage service (Supabase Storage), with private access and signed URLs for download/viewing. |
| Non-functional | Mandatory HTTPS/TLS connection across all access points to the platform. |
| Non-functional | Responsive web application, accessible via browser on desktop and mobile — no dedicated mobile app required. |
| Non-functional | Infrastructure managed on the client's existing accounts (Supabase and GoDaddy), with no additional servers created. |
| Non-functional | Auditability principle (append-only) maintained across all modules, not only the financial ledger. |

5.  FUNDING

Delivery Plan

Development follows an incremental approach on top of the existing base, delivering one module per month, in the priority order agreed with the client:

- Monthly deliveries validated in a test environment before each production release;

- Every delivered module remains compatible with the existing offset ledger;

- Technical documentation and user training included in the final delivery.

Investment

The investment is structured as a fixed monthly fee, covering development, project management and configuration of the client's existing infrastructure. Values in Meticais (MT), VAT not included.

| Phase | Module delivered | Focus | Monthly value |
| --- | --- | --- | --- |
| Month 1 | User management and permissions (Admin / User) | Foundation | 27,500 MT |
| Month 2 | Fuellink operational tracking (truck, driver, litres, values) | Fuellink | 27,500 MT |
| Month 3 | Proof-of-operation file upload and Fuellink module testing | Fuellink | 27,500 MT |
| Month 4 | Bankers extension (proof of delivery, loaded/delivered difference, supply editing) | Bankers | 27,500 MT |
| Month 5 | Financial/document module (invoices, quotations, receipts, credit notes, digital stamp) | Financial | 27,500 MT |
| Month 6 | Integrated testing, final adjustments, documentation and training | Delivery | 27,500 MT |
| TOTAL — DEVELOPMENT (6 MONTHS) |  |  | 165,000 MT |

After the 6-month development period, the service automatically transitions into an ongoing support and maintenance phase, keeping the same 27,500 MT/month value (VAT not included), renewable on a monthly basis.

- Proposal validity: 30 days from the issue date.

- Payment terms: monthly fee of 27,500 MT, invoiced at the start of each working month.

- Infrastructure: Supabase and GoDaddy subscription costs are the client's responsibility; Lomavi Industrie handles technical management and configuration.

- Scope changes: any module beyond the 6-phase plan described here will be assessed and quoted separately.

- Confidentiality: the information in this proposal is confidential and intended exclusively for the named recipient.

Note: code intellectual property and post-development warranty terms are intentionally left open in this version, to be defined jointly between Lomavi Industrie and the client before signing the contract.

Lourenço Vilanculo (CEO)

Loureslm123@gmail.com

+258 845408577